# Martech Stack — Bootstrap

Inherits from: ~/.claude/templates/session-kickoff-bootstrap.md

Use when: auditing, rationalizing, or rebuilding the martech / ecommerce-tech stack — tool consolidation, data-infrastructure overhaul, CDP implementation, or stack modernization.

## Who this is for

CMOs, VPs of growth, marketing ops, data/analytics leaders at 10M−500M businesses drowning in tool sprawl, integration tax, and fragmented customer data. Programs span 12-24 weeks for focused overhaul; 6+ months for full-stack rebuilds.

## Opinionated defaults

### Philosophy

- Consolidate, don't expand. Most stacks have 50-80% redundant tools. Rationalize before adding.

- Best-of-breed is not free. Every additional tool adds integration tax, security surface, invoicing overhead, vendor-management time.

- Warehouse-as-source-of-truth. All customer data lands in the warehouse (Snowflake / BigQuery / Redshift / Databricks); tools read from the warehouse, not from each other.

- Activation on top of warehouse. Hightouch / Census / Rudderstack do reverse-ETL into marketing tools.

- Identity resolution is the ground layer. Without it, every downstream personalization / attribution / activation is shaky.

### Canonical stack layers (for most DTC / ecommerce / B2B SaaS)

- Data warehouse — Snowflake / BigQuery / Redshift / Databricks / Clickhouse

- ELT pipeline — Fivetran / Stitch / Airbyte / Hightouch (for reverse-ETL)

- CDP or CDP-equivalent — Segment / Rudderstack / mParticle / Hightouch-as-CDP / Census

- Identity resolution — in-CDP or dedicated (LiveRamp, Merkle)

- Analytics — GA4 + product analytics (Amplitude / Mixpanel / Heap) + BI (Looker / Mode / Hex / Tableau)

- Attribution — standalone layer (Northbeam / Triple Whale / Rockerbox / Measured / Haus / in-house MMM)

- Email / SMS / push (ESP) — Klaviyo (DTC), Braze (enterprise multi-channel), Iterable (mid-market), HubSpot (B2B), Customer.io

- CRM — Salesforce / HubSpot / Pipedrive (B2B); or overlap with ESP (B2C often doesn't need standalone CRM)

- Website / CMS — Shopify / Headless (Next.js + PIM), WordPress (B2B), custom

- Personalization — Dynamic Yield / Monetate / Bloomreach (if at scale); or home-built on warehouse

- Support — Gorgias / Zendesk / Intercom / Help Scout

- Feedback / reviews — Yotpo / Okendo / Stamped / Trustpilot / in-native-platform

- Loyalty — LoyaltyLion / Yotpo Loyalty / Smile (if program needed)

- Subscription — Recharge / Stay AI / Smartrr / Ordergroove (if applicable)

- Testing — VWO / Convert / Optimizely / Statsig / LaunchDarkly

- Creator / influencer — Grin / Aspire / Creatable (if program needed)

### Consolidation priorities

- Remove: tools with <3 active users; tools with duplicate capability; tools with sub-30-day time-to-value that never materialized

- Consolidate: multiple analytics tools doing overlapping work; ESP + CRM when one can do both (B2C); CDP + ESP when warehouse can serve

- Upgrade: ESP on same-vendor family (Klaviyo free → paid); warehouse from shared to dedicated when scale requires

### Data hygiene

- PII handling: documented, compliant with GDPR / CCPA / state laws

- Consent management: OneTrust / Transcend / Didomi; consent propagates to CDP → ESP → activation

- Identity resolution: email + phone + device IDs + customer ID; merged in warehouse

- Data governance: data dictionary, data lineage, data quality monitoring

### Vendor management

- Annual audit: tools in use vs. paid for (typical waste: 20-40% of tool spend)

- Renewal calendar: 90 days before each renewal, evaluate alternatives + negotiate

- Kill switch: every tool has a documented migration path; no indispensable vendors

## Step 0 — Interview question additions

- Current tool inventory — list every martech / data / ops tool + monthly cost + # of users

- Warehouse status — in place? What platform? Who owns?

- CDP status — tool, vendor, coverage, identity-resolution depth

- ESP + CRM — tools, overlap, redundancy

- Analytics stack — which tools, what's duplicative?

- Attribution — standalone or embedded? Quality?

- Pain points — where do people complain? What breaks? What takes too long?

- Integration tax — which integrations are fragile / manual / expensive?

- Data team + ownership — who manages the warehouse + pipelines?

- Compliance posture — GDPR / CCPA / HIPAA / PCI — any gaps?

- Annual tool budget — total spend + growth trajectory

- Recent tool failures — vendors dropped? Migrations? Lessons?

## Step 2 — Milestone template (16-week program)

### M1 — Stack Audit (week 1-3)
- Deliverable: complete tool inventory; usage analysis; redundancy map; pain-point interviews
- Validation: every tool accounted for, categorized, scored
- Target: end of week 3

### M2 — Target State Architecture (week 3-5)
- Deliverable: target stack design; data-flow architecture; consolidation recommendations; kill list
- Validation: stakeholder sign-off; vendor-sequence decided
- Target: end of week 5

### M3 — Foundation Rebuild (warehouse + CDP + identity) (week 5-10)
- Deliverable: warehouse operational; CDP live; identity resolution working
- Validation: first data flows working end-to-end; identity merge rate measured
- Target: end of week 10

### M4 — Tool Consolidation (week 8-14)
- Deliverable: redundant tools sunset; consolidated vendors live; integrations rebuilt on warehouse
- Validation: every sunset tool migration complete; no data gaps
- Target: end of week 14

### M5 — Activation Layer (week 12-16)
- Deliverable: ESP + personalization + attribution + testing on new stack
- Validation: end-to-end user journey flows through new stack
- Target: end of week 16

### M6 — Governance + Documentation (ongoing)
- Deliverable: data dictionary, runbooks, vendor management, renewal calendar
- Validation: team can operate without external help
- Target: week 16+

## Step 3 — Critical mental model

The martech stack is not a collection of tools; it's a single system.

Individual tool purchases feel small. "Let's add a tool to solve X." But every addition multiplies: new integration, new user list, new identity model, new data-flow, new renewal, new security review, new training.

The compound tax is invisible until you audit it. Typical finding: 40-70% of tool spend is waste (duplicate capability, unused licenses, broken integrations, "we still pay for this?"). Typical second finding: 30-50% of team time is spent on tool-gymnastics rather than customer work.

Healthy stacks are designed as systems: warehouse-centered, with tools as peripherals that read/write from the warehouse, not from each other. Unhealthy stacks grow through point-purchases; each one fixes one problem and creates three.

## Step 4 — Domain validators

- Tool inventory: complete, accurate, cost-documented

- Usage analysis: every tool has documented active-user count + value assessment

- Data flow: diagram shows how data moves; every tool has documented inputs/outputs

- Integration health: no manual data movement; no brittle custom integrations

- Governance: data dictionary, data-lineage, data-quality monitoring in place

## Step 8 — Working protocol additions

- Never add a tool without killing one — hold the stack count flat or shrinking

- Never let a tool live beyond its 90-day time-to-value without explicit renewal decision

- Never integrate tool-to-tool directly — always through warehouse or CDP

- Never onboard without kill-switch plan

- Always review annual renewals 90 days out — don't auto-renew

- Always document integration ownership — who fixes when it breaks

- Always monitor data-quality — bad data propagates silently

## KB integration

- {{KNOWLEDGE_BASE_ROOT}}/mmm-and-response-curves/wiki/_index.md — attribution-layer design patterns

- {{KNOWLEDGE_BASE_ROOT}}/ai-engineering/wiki/_index.md — for AI / LLM additions to the stack

## Common example fills

- "Audit + consolidate $500K/year martech spend at $50M DTC brand — 47 tools → target 25 tools, warehouse-centric"

- "Rebuild data infrastructure — from platform-locked (Klaviyo-owned data) to warehouse-first with Segment + Snowflake"

- "Implement CDP for the first time at $80M DTC brand currently running on ESP-only data"

- "Sunset legacy tools post-acquisition — merge two stacks into unified system"

- "B2B SaaS martech rebuild — HubSpot over-stretched; decide Salesforce + dedicated-ESP vs. HubSpot Pro + CDP"

## Hand-off

After bootstrap, use ~/.claude/templates/growth-ecommerce/martech-stack/resumption.md.